## Slide 1: MP-1 Quad UAV
Group 2C - Vignesh Krishnan, Amith KVB, Archit Joshi

## Slide 2: Humble Beginnings

## Slide 3: Creating State Machines
Started with testing in ModelSim
Switched from ModelSim to Vivado testbench
Lots of VHDL conceptual misunderstandings
  Synchronous vs. Asynchronous processes
  Driving same signal in multiple processes
  Latches
  Sensitivity lists

## Slide 4: Major Roadblocks
Debouncing signal
Port mapping and AXI_PPM component structure
Reading and writing slave registers
Infinite counter: 42 second delay for output
Calculating idle value vs. getting idle count from capture

## Slide 5: Debugging Methods
Porting register values to slave and printing on Putty
Making sure hardware actually updated from bitstream
Latch warnings in Vivado
First completing and testing capture, then testing generate

## Slide 6: Casualties
Finished last minute, so software filter mode not completed
Didn’t have a chance to test on drone
Thought we started early; can never start early enough
This MP destroyed us mentally, can’t wait for the next one